# SOFTWARE DEVELOPMENT AGREEMENT

## Kube Marketplace Platform

Agreement Date: ___________________

Between:

Client: Full Name: Adebayo ___________________ Phone: +234 813 946 1192 Email: ___________________

And:

Developer: Full Name: Babayemi Mercy Janet Phone: +2349020433331 Email: mercy@semicolon.africa —

## 1. PROJECT DESCRIPTION

The Client engages the Developer to design, develop, and deliver a web-based e-commerce platform called “Kube” — a marketplace for verified used goods in Nigeria.

The platform enables buyers to purchase tested, quality-assured second-hand goods from curated sellers. Kube manages escrow payments, quality control inspection, and last-mile delivery.

## 2. SCOPE OF WORK

### 2.1 MVP Features Included (Phase 1)

The following modules are included in this agreement:

| # | Module | Description |
| --- | --- | --- |
| 1 | Authentication | Registration, login, OTP verification, password reset — for all user roles |
| 2 | Product Catalog | Product listing pages, category browsing, search, product detail page |
| 3 | Shopping Cart & Checkout | Cart management, delivery address, order initiation |
| 4 | Payments (Escrow) | Integration with Paystack or Monnify; funds held until delivery confirmed |
| 5 | Order Management | Order lifecycle tracking (Paid → QC → Shipped → Delivered) |
| 6 | Seller Portal | Seller application, product listing, order view, payout status |
| 7 | QC Workflow Dashboard | Internal tool for QC officers to manage inspections, pass/fail/repair items |
| 8 | Delivery Management | Delivery officer assignments, status updates, delivery OTP confirmation |
| 9 | Admin Panel | Full management dashboard — sellers, products, orders, disputes, reports |
| 10 | Returns & Refunds | Return request flow; admin-managed resolution (repair, replace, refund) |
| 11 | Database Design | Full relational database schema |
| 12 | Deployment | Initial deployment to a live hosting environment (VPS or cloud) |

### 2.2 Explicitly NOT Included (Phase 1)

- Mobile app (iOS or Android)

- Seller subscription billing system

- Automated logistics API integration (e.g., Sendbox, GIG)

- Automated payout scheduling (payouts are manually triggered by admin at MVP)

- Email / SMS notification automation (basic notifications only)

- Product wishlist

- Referral or promo code engine

- Advanced analytics or BI dashboards

Any feature not listed in Section 2.1 constitutes a change request and is subject to additional scoping and cost (see Section 7).

## 3. DELIVERABLES

| Deliverable | Description |
| --- | --- |
| Source Code | Full codebase, version-controlled on GitHub (private repository) |
| Database Schema | Documented schema with migrations |
| API Documentation | Endpoint documentation (Postman collection or equivalent) |
| Deployed Application | Live URL accessible by Client and users |
| Admin Credentials | Initial admin login for Client |
| Project Documents | Requirements doc, diagrams, this agreement |

## 4. MILESTONES & PAYMENT SCHEDULE

### 4.1 Total Project Fee

Total Amount: ₦2,000,000 (Two Million Naira only)

### 4.2 Payment Schedule

| Milestone | Trigger | % of Total | Amount (₦) |
| --- | --- | --- | --- |
| M0 — Commitment Fee | Upon signing this agreement | 30% | ₦600,000 |
| M1 — Auth + Catalog + Cart | Delivery of working modules | 20% | ₦400,000 |
| M2 — Payments + Order + Seller Portal | Delivery of working modules | 20% | ₦400,000 |
| M3 — QC + Delivery + Admin Panel | Delivery of working modules | 20% | ₦400,000 |
| M4 — Final Delivery + Deployment | Live deployment + handover | 10% | ₦200,000 |
| TOTAL |  | 100% | ₦2,000,000 |

### 4.3 Milestone Deliverables Breakdown

What the Client receives at each milestone payment:

M1 — Auth + Catalog + Cart (₦400,000) - User registration and login for all roles (Buyer, Seller, QC Officer, Delivery Officer, Admin) - OTP verification via SMS for phone-based registration - Password reset flow - Product browsing by category (paginated) - Product detail page (images, description, condition, price, stock status) - Basic keyword search - Shopping cart (add, update, remove items) - Delivery address entry at checkout

M2 — Payments + Order Management + Seller Portal (₦400,000) - Payment integration with Paystack or Monnify - Escrow logic: funds held in Kube’s account until delivery is confirmed - Order creation and full lifecycle tracking (Paid → QC → Shipped → Delivered) - Order history and status page for buyers - Commission deduction (admin-configurable percentage per category) - Refund trigger (admin-initiated) - Seller application and onboarding form (admin approval workflow) - Seller dashboard: add/edit product listings, view incoming orders, mark goods shipped to QC warehouse, view payout status

M3 — QC Workflow + Delivery + Admin Panel (₦400,000) - QC officer dashboard: view items assigned per order, update inspection status (Pass / Fail / Repair Needed), add inspection notes, mark item ready for shipping, flag items for replacement or return - Delivery officer dashboard: view assigned deliveries, update delivery status (Picked Up / En Route / Delivered), confirm delivery via buyer OTP - Admin panel: seller approval/rejection, product listing management, all-orders view, dispute and refund handling, manual escrow release/hold, basic sales and revenue report - Returns and refund request flow (buyer submission, admin resolution)

M4 — Final Delivery + Deployment (₦200,000) - Production deployment to live hosting environment (accessible URL) - Full environment configuration (.env, secrets management) - API documentation (Postman collection) - Initial admin login credentials handed over to Client - Full source code on private GitHub repository - All planning and design documents - 30-day post-delivery warranty period commences

### 4.4 Payment Terms

- Commitment fee (M0) is non-refundable once work has commenced.

- Each milestone payment is due within 5 business days of the Developer notifying the Client that a milestone has been completed and is ready for review.

- If payment for a milestone is delayed beyond 5 business days, the Developer reserves the right to pause work until payment is received.

- Payments shall be made via bank transfer to the Developer’s account:

  - Bank Name: Guaranty Trust Bank (GTB)

  - Account Number: 0227514639

  - Account Name: Babayemi Mercy Janet

## 5. TIMELINE

- Estimated project duration: 8–12 weeks from the date M0 (commitment fee) is received.

- Timeline assumes timely feedback and approvals from the Client at each milestone.

- Delays caused by the Client (feedback not given within 3 business days of request) will extend the timeline accordingly and are not the Developer’s responsibility.

- Timeline does not commence until the commitment fee is received.

## 6. REVISION POLICY

- Each milestone includes up to 2 rounds of revisions for features delivered in that milestone.

- A revision is defined as a change to agreed features — it is not a new feature request.

- Revisions must be communicated in writing (WhatsApp or email) within 5 business days of the Developer’s delivery notification.

- Revisions requested after the 5-day window, or after the next milestone has commenced, will be treated as change requests (see Section 7).

## 7. CHANGE REQUESTS

- Any feature or change not listed in Section 2.1 is a change request.

- Change requests must be submitted in writing.

- The Developer will provide a quote (cost and timeline impact) within 3 business days.

- Work on a change request does not begin until the Client approves the quote in writing and pays any required upfront amount.

## 8. INTELLECTUAL PROPERTY

- Upon receipt of full and final payment, all intellectual property rights to the custom code, design, and database schema created specifically for this project transfer to the Client.

- Before full payment is received, the Developer retains all rights to the codebase.

- The Developer reserves the right to include the project in their portfolio (using screenshots and general description, not the full source code) unless the Client requests otherwise in writing.

- Third-party libraries, frameworks, and tools remain subject to their respective open-source licenses.

## 9. CONFIDENTIALITY

- Both parties agree to keep all project-related information, business logic, and user data confidential.

- The Developer will not share, sell, or disclose the Client’s business information, database content, or any proprietary processes to third parties.

- This obligation survives termination of this agreement for a period of 2 years.

## 10. WARRANTIES & LIMITATIONS

- The Developer warrants that the delivered software will function as described in the agreed scope for a period of 30 days after final delivery (warranty period).

- During the warranty period, the Developer will fix bugs in agreed features at no additional cost.

- The Developer does not warrant against issues caused by third-party services (payment gateway downtime, hosting issues), Client modifications to the code, or misuse.

- The Developer’s total liability under this agreement shall not exceed the total amount paid by the Client.

## 11. TERMINATION

### 11.1 Termination by Client

- The Client may terminate this agreement at any time with written notice.

- Work completed up to the point of termination will be charged at the agreed milestone rates.

- The commitment fee (M0) and any milestone payments already made are non-refundable.

- Partial milestones in progress at the time of termination will be prorated based on work done.

### 11.2 Termination by Developer

- The Developer may terminate this agreement if:

  - Payment is overdue by more than 10 business days after notification.

  - The Client engages in abusive, threatening, or unprofessional conduct.

- Upon termination by the Developer, completed work will be delivered to the Client upon receipt of all outstanding payments.

## 12. COMMUNICATION

- Primary communication channel: WhatsApp

- Formal requests (change requests, milestone sign-offs) should be confirmed in writing (WhatsApp message or email)

- The Developer will provide status updates at least once a week

- The Client agrees to respond to queries from the Developer within 3 business days

## 13. GOVERNING LAW

This agreement is governed by the laws of the Federal Republic of Nigeria. Any disputes arising from this agreement will first be resolved through good-faith negotiation. If unresolved, disputes will be submitted to arbitration in Lagos, Nigeria.

## 14. ENTIRE AGREEMENT

This document, together with the scope document (02-mvp-scope.md) and requirements document (01-project-requirements.md), constitutes the entire agreement between the parties. It supersedes all prior verbal or written communications regarding this project.

## 15. SIGNATURES

By signing below, both parties agree to the terms of this agreement.

CLIENT:

Signature: ___________________________

Full Name: ___________________________

Date: ___________________________

DEVELOPER:

Signature: ___________________________

Full Name: Babayemi Mercy Janet

Date: ___________________________

Note: Both parties should retain a signed copy of this agreement.